Dungeon Crawler Carl — AI Project Plan

CS3383 Software Engineering | 7 Developers | Generated per TL5 AI Project Planning Prompt

Game: 2D top-down roguelite, procedurally generated space-age dungeon (preset grid of rooms that swaps/reconfigures each run). Permanent upgrades persist across deaths. Win condition: reach the final stage and defeat the final boss.

# 1. Feature Decomposition (One Feature per Developer)

| # | Feature | Owner | ~Effort |
| --- | --- | --- | --- |
| 1 | HUD, UI & Game State Manager | TL1 | 52 hrs |
| 2 | Room & Map Generation System | TL2 | 52 hrs |
| 3 | Enemy AI & Encounter Spawning | TL2+ | 52 hrs |
| 4 | Upgrade & Loot System | TL3 | 52 hrs |
| 5 | Meta-Progression / Point Economy | TL4 | 52 hrs |
| 6 | Boss Encounter System | TL5 | 52 hrs |
| 7 | Player Controller & Combat | TL6 | 52 hrs |

Room generation and the point-economy trade-in mechanic were pre-agreed by the team (Section A4) and are folded into Features 1 and 5 respectively.

# 2. Assignment & Justification

- TL1 — HUD, UI & Game State Manager: TL1 owns the HUD/game-state layer and its integration with the other systems. This feature gives TL1 a cross-feature view of the project and is responsible for displaying player health, points, the minimap, timer, and run-state information while coordinating game-over/reset flow.

- TL2 — Room & Map Generation: TL2 owns room/game generation because it is the foundation of the MVP and is responsible for calling and integrating the other feature systems into the generated game flow. TL2 must understand how each feature plugs into the world and will establish the core playable dungeon structure.

- TL2+ — Enemy AI & Encounter Spawning: As co-lead on the MVP, TL2+ pairs naturally with TL2's room/game generation system. Enemy behavior depends on the generated rooms and the player's position, so these two developers will coordinate closely on the MVP integration while TL2+ owns enemy spawning and behavior.

- TL3 — Upgrade & Loot System: TL3 teaches GOF patterns and test-assembly construction. Item hierarchies are the cleanest place in this game to demonstrate polymorphism, Prototype cloning, and independent unit testing (apply an item to a mock stats object, no scene required).

- TL4 — Meta-Progression / Point Economy: TL4 tracks estimate-vs-actual hours and owns the Gantt; a currency/transaction system that must be logged and reconciled is a thematic and practical fit for the developer who's already thinking in ledgers.

- TL5 — Boss Encounter System: TL5 owns AI ethics/guardrails coaching but as a developer gets the “capstone” feature — the final boss — which is a self-contained, high-visibility system well suited to a developer who will be closely defending design choices (phase-based state logic maps cleanly to the class-diagram defense).

- TL6 — Player Controller & Combat: TL6 owns player movement, combat input, and the required haptic controls. Player movement/combat is a core Unity feature involving input, physics, animation, and responsive feedback. TL6 is responsible for implementing and tuning haptic controls so supported player actions provide appropriate feedback.

# 3. Feature Specifications

### Feature 1 — HUD, UI & Game State Manager (TL1)

- Purpose: Displays live game state to the player and manages overall run/win/loss/reset flow.

- Responsibilities: Render HUD elements (health, points, minimap, timer); manage run start/reset/game-over transitions; broadcast state changes.

- Public Interface:

  - void RegisterElement(HUDElement element)

  - void SetGameState(GameState state)

  - event Action<GameState> OnStateChanged

- Internal Classes: GameStateManager (MonoBehaviour), HUDElement (base), HealthBarElement, PointsCounterElement, MinimapElement, RunTimerElement

- Class Hierarchy: Abstract HUDElement (non-MonoBehaviour) with virtual void Refresh(GameState state). Derived HUD elements override how they render their portion of state. Removing virtual freezes every HUD element at its default/placeholder value even as health, points, or time change — immediately visible.

- GOF Pattern: Observer (large) — HUD elements subscribe to GameStateManager's state-changed event instead of polling.

- GRASP: Indirection (GameStateManager mediates between gameplay systems and UI), Protected Variations (new HUD elements can be added without touching state-producing code).

- Dependencies: Reads player stats (Feature 2), point balance (Feature 5), boss/win events (Feature 6) to drive display and state transitions.

- Testing Strategy: Unit-test Refresh() on each element with mock GameState objects, asserting correct displayed values; no scene required.

- Completion Criteria: All HUD elements update correctly on every relevant state change, and run start/game-over/reset transitions fire in the correct order.

- Estimated Effort: Design 8 hrs, Coding 29 hrs, Testing 10 hrs, Documentation 5 hrs.

### Feature 2 — Room & Map Generation System (TL2)

- Purpose: Procedurally arranges a preset grid of room templates into a run-specific dungeon layout.

- Responsibilities: Select/instantiate room templates per run; manage grid adjacency and room-to-room transitions; expose room type/position data.

- Public Interface:

  - Room GenerateRun(int seed, int roomCount)

  - Room GetCurrentRoom()

  - bool TryTransition(Direction dir, out Room nextRoom)

- Internal Classes: MapManager, RoomFactory, Room (base), CombatRoom, TreasureRoom, CorridorRoom, BossRoom

- Class Hierarchy: Abstract Room (non-MonoBehaviour) with virtual void GenerateLayout(). Derived: CombatRoom, TreasureRoom, CorridorRoom, BossRoom each override layout logic. Removing virtual/override collapses every room to a default corridor layout — visibly identical, undifferentiated rooms on screen.

- GOF Pattern: Factory Method (large) — RoomFactory creates the correct Room subtype from a room-type enum without callers needing to know concrete types.

- GRASP: Creator (factory creates rooms), Low Coupling (other features query Room only through its public interface).

- Dependencies: None required to run standalone; other features (enemy spawns, boss room, loot) read room-type data from this system.

- Testing Strategy: Unit-test RoomFactory output distribution over N seeds; test grid-adjacency logic with mock coordinates; no scene required.

- Completion Criteria: A run can be generated from a seed, produces a connected grid, and every room type is reachable and visually distinct.

- Estimated Effort: Design 10 hrs, Coding 28 hrs, Testing 9 hrs, Documentation 5 hrs.

### Feature 3 — Enemy AI & Encounter Spawning (TL2+)

- Purpose: Populates rooms with enemies and drives their combat behavior.

- Responsibilities: Spawn enemies per room type; run per-enemy decision cycles (patrol/chase/attack); report enemy death.

- Public Interface:

  - void SpawnEncounter(Room room, int difficultyTier)

  - event Action<Enemy> OnEnemyDefeated

- Internal Classes: EncounterSpawner, EnemyBehavior (base, Template Method), MeleeEnemy, RangedEnemy, TurretEnemy

- Class Hierarchy: Abstract EnemyBehavior (non-MonoBehaviour) with template method RunCycle() calling virtual void PerformAttack(). Derived enemy types override the attack hook. Removing virtual makes every enemy perform the base melee lunge regardless of type — visibly wrong for ranged/turret enemies.

- GOF Pattern: Template Method (large) — RunCycle() fixes the patrol→chase→attack skeleton; subclasses only override the attack step.

- GRASP: Pure Fabrication (EncounterSpawner doesn't map to a game “thing,” exists to keep spawning logic out of Room), Indirection (spawner mediates between map and enemies).

- Dependencies: Reads room type/difficulty from Feature 2; reads player position via Feature 7's GetPosition(); damage consumed via Feature 7's ApplyDamage.

- Testing Strategy: Unit-test RunCycle() transitions with a mock player position; independent test asserts each enemy subtype's attack hook fires once per cycle.

- Completion Criteria: Each enemy type spawns correctly per room tier, executes distinct attack behavior, and reports defeat events.

- Estimated Effort: Design 9 hrs, Coding 28 hrs, Testing 10 hrs, Documentation 5 hrs.

### Feature 4 — Upgrade & Loot System (TL3)

- Purpose: Defines collectible items that permanently or temporarily modify player stats.

- Responsibilities: Item definitions; drop logic per room type; applying/reverting item effects.

- Public Interface:

  - void ApplyItem(Item item, PlayerStats stats)

  - Item RollDrop(RoomType roomType)

  - ItemSnapshot SaveState() / void RestoreState(ItemSnapshot snap)

- Internal Classes: Item (base), WeaponUpgradeItem, ArmorUpgradeItem, ConsumableItem, RelicItem, LootTable, ItemMemento

- Class Hierarchy: Abstract Item (non-MonoBehaviour) with virtual void ApplyEffect(PlayerStats stats). Derived item types override the effect. Removing virtual makes every item apply a no-op default — picking up items visibly stops changing player stats on the HUD.

- GOF Pattern: Two small patterns — Prototype: item templates are cloned per drop instead of re-instantiated from scratch; Memento: ItemMemento snapshots player loadout for death/checkpoint restore.

- GRASP: Information Expert (Item knows how to apply its own effect), High Cohesion (loot logic isolated from combat/map code).

- Dependencies: Applies effects to PlayerStats (Feature 7); reads room type from Feature 2 for drop weighting.

- Testing Strategy: Unit tests apply each item type to a mock PlayerStats and assert exact stat deltas; no scene required — fully headless testable.

- Completion Criteria: All four item types apply correct, reversible effects and loot tables produce valid drops for every room type.

- Estimated Effort: Design 10 hrs, Coding 27 hrs, Testing 10 hrs, Documentation 5 hrs.

### Feature 5 — Meta-Progression / Point Economy (TL4)

- Purpose: Tracks points earned across runs and lets players trade them for permanent unlocks, including the “trade points for an additional feature” mechanic.

- Responsibilities: Accrue points per run; process purchase/refund transactions; persist unlock state across deaths.

- Public Interface:

  - int GetBalance()

  - bool TryPurchase(UnlockID id)

  - void CreditRunEnd(int pointsEarned)

- Internal Classes: EconomyManager (Singleton), CurrencyTransaction (base), PurchaseFeatureTransaction, RefundTransaction, RunEndPayoutTransaction

- Class Hierarchy: Abstract CurrencyTransaction (non-MonoBehaviour) with virtual void Execute(EconomyManager mgr). Derived transaction types override the balance-mutation logic. Removing virtual makes every transaction apply the same flat default payout — visibly wrong point totals (a purchase would still show a credit instead of a debit).

- GOF Pattern: Two small patterns — Singleton: one authoritative EconomyManager instance persists across runs; Private Class Data: the internal balance field is fully encapsulated, exposed only via GetBalance()/transaction methods, never mutated directly.

- GRASP: Controller (EconomyManager is the single point of contact for balance changes), Protected Variations (transaction subclasses can change without touching call sites).

- Dependencies: CreditRunEnd called by Feature 1 (game state) on run completion; TryPurchase unlocks reflected in Feature 4/6 content availability.

- Testing Strategy: Unit tests run each transaction type against a mock starting balance and assert exact resulting balance; persistence tested via serialize/deserialize round-trip.

- Completion Criteria: Balance persists correctly across simulated runs, and purchases/refunds/payouts each produce the correct, independently-verifiable balance delta.

- Estimated Effort: Design 9 hrs, Coding 27 hrs, Testing 11 hrs, Documentation 5 hrs.

### Feature 6 — Boss Encounter System (TL5)

- Purpose: Implements the final boss fight and its multi-phase behavior.

- Responsibilities: Boss phase sequencing; phase-specific attack patterns; win-condition signaling on boss defeat.

- Public Interface:

  - void StartEncounter()

  - event Action OnBossDefeated

  - BossPhaseInfo GetCurrentPhase()

- Internal Classes: BossController (MonoBehaviour), BossPhase (base), Phase1_RangedBarrage, Phase2_SummonMinions, Phase3_Enrage

- Class Hierarchy: Abstract BossPhase (non-MonoBehaviour) with virtual void ExecutePhase(BossController ctx). Derived phases override attack pattern logic. Removing virtual locks the boss into Phase 1's ranged-barrage pattern for the entire fight regardless of health threshold — visibly static difficulty as health drops.

- GOF Pattern: Chain of Responsibility (large) — each BossPhase decides whether to handle the current health threshold or pass control to the next phase in sequence.

- GRASP: Polymorphism (phase-specific attack behavior via override), Low Coupling (boss phases don't know about player internals beyond position/health queries).

- Dependencies: Spawns in the map's BossRoom (Feature 2); damages/reads player via Feature 7; may spawn minions using Feature 3's enemy classes; triggers Feature 7's win-state on defeat.

- Testing Strategy: Unit-test phase-transition thresholds with mock health values; independent test confirms each phase's attack pattern fires without needing a live scene.

- Completion Criteria: All three phases trigger at correct health thresholds with visibly distinct attack patterns, and defeat correctly fires the win-condition event.

- Estimated Effort: Design 11 hrs, Coding 26 hrs, Testing 10 hrs, Documentation 5 hrs.

### Feature 7 — Player Controller & Combat (TL6)

- Purpose: Handles player movement, attacking, and the player's core state machine.

- Responsibilities: Input handling; movement/physics; melee & ranged attack execution; player state transitions; haptic feedback/control implementation and tuning.

- Public Interface:

  - void ApplyDamage(int amount)

  - Vector2 GetPosition()

  - PlayerStats GetStats()

- Internal Classes: PlayerController (MonoBehaviour), PlayerState (base), IdleState, MovingState, AttackState, DashState, PlayerStats, HapticController

- Class Hierarchy: Abstract PlayerState (non-MonoBehaviour) with virtual void Update(PlayerController ctx). Derived states override movement/animation behavior. Removing virtual freezes the player visually in idle animation regardless of actual state (e.g., no dash motion despite input).

- GOF Pattern: State (large) — player behavior is fully determined by current PlayerState object, swapped at runtime.

- GRASP: Controller (PlayerController coordinates input → state), Polymorphism (state-specific behavior via overridden Update).

- Dependencies: Reads room bounds from Feature 2 for movement clamping; damage output is consumed by Feature 3 (enemies) and Feature 6 (boss).

- Testing Strategy: State-transition unit tests (e.g., Idle→Moving on input) independent of scene; play-mode smoke tests for attack hitbox timing and haptic feedback on supported actions.

- Completion Criteria: Player moves, attacks, dashes, and takes damage correctly across all four states with no missed transitions, and required haptic controls provide responsive feedback for supported player actions.

- Estimated Effort: Design 8 hrs, Coding 30 hrs, Testing 9 hrs, Documentation 5 hrs.

# 4. Architectural Overview

Room & Map Generation (TL2) is the foundation every other system spawns into or reads from — it owns no dependencies on other features and exposes room type/position data as its only contract.

Player Controller & Combat (TL6) owns all player state, input, and haptic controls and exposes position/stats/damage hooks that enemies, bosses, and loot all consume, but never reaches into any other developer's code to do so.

Enemy AI & Encounter Spawning (TL2+) reads room data to know where/what to spawn and reads player position to drive its state machine, but enemies never modify player or map internals directly — only through the public methods above.

Upgrade & Loot System (TL3) is the most self-contained feature: it only needs a PlayerStats object to apply effects to, and can be fully tested without a running scene at all.

Meta-Progression / Point Economy (TL4) sits outside any single run — it persists across deaths and is only touched at well-defined moments (run end, purchase attempts), keeping it decoupled from moment-to-moment gameplay.

Boss Encounter System (TL5) is the capstone encounter, spawned in a special room type and interacting with the player and (optionally) enemy classes, but firing a single public event to signal the win condition rather than reaching into game-state code directly.

HUD, UI & Game State Manager (TL1) is the integration point for display: it observes the other systems' public state (stats, balance, boss events) and turns them into what the player sees, while also owning the run/reset/game-over flow that ties a full playthrough together.

# 5. MVP Core

Recommendation: Feature 2 (Room & Map Generation) as the MVP core, integrated by TL2.

Justification: every other feature needs somewhere to exist — the player needs a room to move in, enemies need rooms to spawn in, the boss needs a boss room, and the HUD needs a state to reflect. Building the map system first and then integrating one public method from each other feature (spawn player, spawn one enemy, drop one item, show one HUD element) produces the fastest path to a playable, demonstrable loop for the Week 3 MVP deadline, and satisfies the requirement that the MVP remain playable even with optional features excluded — a bare map with a moving player is playable on its own.

# 6. Feature Interaction, Coupling & Cohesion (GRASP)

All cross-feature communication happens exclusively through the public interfaces listed in Section 3 — no developer reads or writes another developer's internal fields or private classes, which is what keeps Low Coupling high across the whole project. Each feature's internal classes are grouped around a single responsibility (map layout, combat state, item effects, currency, boss phases, HUD rendering), which is what gives each of them High Cohesion individually.

Information Expert shows up most clearly in Feature 4, where Item itself knows how to apply its own effect rather than some external manager reaching in to mutate stats. Controller appears in Feature 2 (PlayerController) and Feature 5 (EconomyManager), each acting as the single authoritative entry point for their domain. Pure Fabrication appears in Feature 3's EncounterSpawner, a class that doesn't correspond to any real-world “thing” but exists purely to keep spawning logic out of both Room and EnemyBehavior. Indirection and Protected Variations both show up in Feature 7, where GameStateManager mediates between gameplay systems and the HUD — new HUD elements or new gameplay systems can be added later without changing the other side of that boundary. Polymorphism is demonstrated by every feature's virtual/override pair (Section 3), and Creator shows up in Feature 1's RoomFactory, which is responsible for instantiating the Room subtypes it has the data to construct correctly.

# 7. Initial Gantt Chart (Weeks 4–12)

| Dev | Wk4 | Wk5 | Wk6 | Wk7 | Wk8 | Wk9 | Wk10 | Wk11 | Wk12 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
| TL1 | Game state manager scaffold | SA prezo prep | Class diagram, HUD hierarchy | Core HUD elements | Midterm — light coding | Minimap + timer | Run reset/game-over flow | CI/CD + phone build pass | Demo hardening, run-sheet |
| TL2 | Repo live, room base class | SA prezo prep | Class diagram, room hierarchy | Room factory complete | Midterm — light coding | Room transition testing | Polish room variety | MVP integration pass | Final integration, freeze prep |
| TL2+ | Enemy base class setup | SA prezo prep | Class diagram, template method | Melee/ranged enemy types | Midterm — light coding | Turret enemy + tuning | Spawn balancing pass | Integration w/ player team | Final polish, freeze prep |
| TL3 | Item base class setup | SA prezo prep | Class diagram, item hierarchy | Weapon/armor items | Midterm — light coding | Consumables + relics | Loot table tuning | Memento save/restore test | Final polish, freeze prep |
| TL4 | Economy manager scaffold | SA prezo prep | Class diagram, transaction types | Purchase/refund logic | Midterm — light coding | Run-end payout logic | Balance persistence test | Gantt/hours reconciliation | Final polish, freeze prep |
| TL5 | Boss controller scaffold | SA prezo prep | Class diagram, phase hierarchy | Phase 1 + Phase 2 | Midterm — light coding | Phase 3 enrage logic | Boss tuning pass | AI log audit prep | Final polish, freeze prep |
| TL6 | Player movement core | SA prezo prep | Class diagram, state hierarchy | Combat + dash states | Midterm — light coding | Attack hitbox + haptic tuning | Polish input + haptic edge cases | Integration w/ enemy team | Final polish, freeze prep |

# 8. Risks & Mitigations

- 1. Risk: Procedural map + fixed room-type system means late room types break early room-dependent code.

  - Mitigation: TL2 locks the room-type enum and Room public interface by end of Week 4; any new room type is additive, never a signature change.

- 2. Risk: Point-economy unlocks can gate content other features need for testing (e.g., testing a locked item).

  - Mitigation: Feature 4/5 expose a debug “unlock all” flag for isolated feature testing, disabled in the release build.

- 3. Risk: Boss system depends on both player and enemy classes, making it the most integration-risky feature.

  - Mitigation: TL5 builds and tests boss phases against mock player/enemy stubs first, integrating real classes only once both are stable (targeted Week 9–10).

- 4. Risk: Seven single-owner directories increase merge/integration surface for TL2 at MVP time.

  - Mitigation: Weekly “public interface only” check-ins during TL4's sanity checks; TL2 flags any interface drift immediately rather than at MVP deadline.

- 5. Risk: State/Template Method/Chain of Responsibility all appear in different features — risk of pattern confusion during the class-diagram defense.

  - Mitigation: TL3's oral-prep session explicitly walks through how each developer's pattern differs from the others using this document as the reference.

- 6. Risk: Meta-progression persistence (points/unlocks surviving death) can silently desync from HUD display if events aren't wired correctly.

  - Mitigation: Feature 7's Observer pattern is unit-tested against mock state changes before any live integration with Feature 5.

- 7. Risk: Space-age visual theme is not yet tied to any feature — risk of inconsistent art direction across seven independently-owned directories.

  - Mitigation: Agree on a shared (not shared-code) visual/prefab naming convention at the Meet and Greet so each developer's assets read as part of one game.