# Feature Specifications

### Feature 1 — HUD, UI & Game State Manager (TL1)

- Purpose: Displays live game state to the player and manages overall run/win/loss/reset flow.

- Responsibilities: Render HUD elements (health, points, minimap, timer); manage run start/reset/game-over transitions; broadcast state changes.

- Public Interface:

  - void RegisterElement(HUDElement element)

  - void SetGameState(GameState state)

  - event Action<GameState> OnStateChanged

- Internal Classes: GameStateManager (MonoBehaviour), HUDElement (base), HealthBarElement, PointsCounterElement, MinimapElement, RunTimerElement

- Class Hierarchy: Abstract HUDElement (non-MonoBehaviour) with virtual void Refresh(GameState state). Derived HUD elements override how they render their portion of state. Removing virtual freezes every HUD element at its default/placeholder value even as health, points, or time change — immediately visible.

- GOF Pattern: Observer (large) — HUD elements subscribe to GameStateManager's state-changed event instead of polling.

- GRASP: Indirection (GameStateManager mediates between gameplay systems and UI), Protected Variations (new HUD elements can be added without touching state-producing code).

- Dependencies: Reads player stats (Feature 2), point balance (Feature 5), boss/win events (Feature 6) to drive display and state transitions.

- Testing Strategy: Unit-test Refresh() on each element with mock GameState objects, asserting correct displayed values; no scene required.

- Completion Criteria: All HUD elements update correctly on every relevant state change, and run start/game-over/reset transitions fire in the correct order.

- Estimated Effort: Design 8 hrs, Coding 29 hrs, Testing 10 hrs, Documentation 5 hrs.

### Feature 2 — Room & Map Generation System (TL2)

- Purpose: Procedurally arranges a preset grid of room templates into a run-specific dungeon layout.

- Responsibilities: Select/instantiate room templates per run; manage grid adjacency and room-to-room transitions; expose room type/position data.

- Public Interface:

  - Room GenerateRun(int seed, int roomCount)

  - Room GetCurrentRoom()

  - bool TryTransition(Direction dir, out Room nextRoom)

- Internal Classes: MapManager, RoomFactory, Room (base), CombatRoom, TreasureRoom, CorridorRoom, BossRoom

- Class Hierarchy: Abstract Room (non-MonoBehaviour) with virtual void GenerateLayout(). Derived: CombatRoom, TreasureRoom, CorridorRoom, BossRoom each override layout logic. Removing virtual/override collapses every room to a default corridor layout — visibly identical, undifferentiated rooms on screen.

- GOF Pattern: Factory Method (large) — RoomFactory creates the correct Room subtype from a room-type enum without callers needing to know concrete types.

- GRASP: Creator (factory creates rooms), Low Coupling (other features query Room only through its public interface).

- Dependencies: None required to run standalone; other features (enemy spawns, boss room, loot) read room-type data from this system.

- Testing Strategy: Unit-test RoomFactory output distribution over N seeds; test grid-adjacency logic with mock coordinates; no scene required.

- Completion Criteria: A run can be generated from a seed, produces a connected grid, and every room type is reachable and visually distinct.

- Estimated Effort: Design 10 hrs, Coding 28 hrs, Testing 9 hrs, Documentation 5 hrs.

### Feature 3 — Enemy AI & Encounter Spawning (TL2+)

- Purpose: Populates rooms with enemies and drives their combat behavior.

- Responsibilities: Spawn enemies per room type; run per-enemy decision cycles (patrol/chase/attack); report enemy death.

- Public Interface:

  - void SpawnEncounter(Room room, int difficultyTier)

  - event Action<Enemy> OnEnemyDefeated

- Internal Classes: EncounterSpawner, EnemyBehavior (base, Template Method), MeleeEnemy, RangedEnemy, TurretEnemy

- Class Hierarchy: Abstract EnemyBehavior (non-MonoBehaviour) with template method RunCycle() calling virtual void PerformAttack(). Derived enemy types override the attack hook. Removing virtual makes every enemy perform the base melee lunge regardless of type — visibly wrong for ranged/turret enemies.

- GOF Pattern: Template Method (large) — RunCycle() fixes the patrol→chase→attack skeleton; subclasses only override the attack step.

- GRASP: Pure Fabrication (EncounterSpawner doesn't map to a game “thing,” exists to keep spawning logic out of Room), Indirection (spawner mediates between map and enemies).

- Dependencies: Reads room type/difficulty from Feature 2; reads player position via Feature 7's GetPosition(); damage consumed via Feature 7's ApplyDamage.

- Testing Strategy: Unit-test RunCycle() transitions with a mock player position; independent test asserts each enemy subtype's attack hook fires once per cycle.

- Completion Criteria: Each enemy type spawns correctly per room tier, executes distinct attack behavior, and reports defeat events.

- Estimated Effort: Design 9 hrs, Coding 28 hrs, Testing 10 hrs, Documentation 5 hrs.

### Feature 4 — Upgrade & Loot System (TL3)

- Purpose: Defines collectible items that permanently or temporarily modify player stats.

- Responsibilities: Item definitions; drop logic per room type; applying/reverting item effects.

- Public Interface:

  - void ApplyItem(Item item, PlayerStats stats)

  - Item RollDrop(RoomType roomType)

  - ItemSnapshot SaveState() / void RestoreState(ItemSnapshot snap)

- Internal Classes: Item (base), WeaponUpgradeItem, ArmorUpgradeItem, ConsumableItem, RelicItem, LootTable, ItemMemento

- Class Hierarchy: Abstract Item (non-MonoBehaviour) with virtual void ApplyEffect(PlayerStats stats). Derived item types override the effect. Removing virtual makes every item apply a no-op default — picking up items visibly stops changing player stats on the HUD.

- GOF Pattern: Two small patterns — Prototype: item templates are cloned per drop instead of re-instantiated from scratch; Memento: ItemMemento snapshots player loadout for death/checkpoint restore.

- GRASP: Information Expert (Item knows how to apply its own effect), High Cohesion (loot logic isolated from combat/map code).

- Dependencies: Applies effects to PlayerStats (Feature 7); reads room type from Feature 2 for drop weighting.

- Testing Strategy: Unit tests apply each item type to a mock PlayerStats and assert exact stat deltas; no scene required — fully headless testable.

- Completion Criteria: All four item types apply correct, reversible effects and loot tables produce valid drops for every room type.

- Estimated Effort: Design 10 hrs, Coding 27 hrs, Testing 10 hrs, Documentation 5 hrs.

### Feature 5 — Meta-Progression / Point Economy (TL4)

- Purpose: Tracks points earned across runs and lets players trade them for permanent unlocks, including the “trade points for an additional feature” mechanic.

- Responsibilities: Accrue points per run; process purchase/refund transactions; persist unlock state across deaths.

- Public Interface:

  - int GetBalance()

  - bool TryPurchase(UnlockID id)

  - void CreditRunEnd(int pointsEarned)

- Internal Classes: EconomyManager (Singleton), CurrencyTransaction (base), PurchaseFeatureTransaction, RefundTransaction, RunEndPayoutTransaction

- Class Hierarchy: Abstract CurrencyTransaction (non-MonoBehaviour) with virtual void Execute(EconomyManager mgr). Derived transaction types override the balance-mutation logic. Removing virtual makes every transaction apply the same flat default payout — visibly wrong point totals (a purchase would still show a credit instead of a debit).

- GOF Pattern: Two small patterns — Singleton: one authoritative EconomyManager instance persists across runs; Private Class Data: the internal balance field is fully encapsulated, exposed only via GetBalance()/transaction methods, never mutated directly.

- GRASP: Controller (EconomyManager is the single point of contact for balance changes), Protected Variations (transaction subclasses can change without touching call sites).

- Dependencies: CreditRunEnd called by Feature 1 (game state) on run completion; TryPurchase unlocks reflected in Feature 4/6 content availability.

- Testing Strategy: Unit tests run each transaction type against a mock starting balance and assert exact resulting balance; persistence tested via serialize/deserialize round-trip.

- Completion Criteria: Balance persists correctly across simulated runs, and purchases/refunds/payouts each produce the correct, independently-verifiable balance delta.

- Estimated Effort: Design 9 hrs, Coding 27 hrs, Testing 11 hrs, Documentation 5 hrs.

### Feature 6 — Boss Encounter System (TL5)

- Purpose: Implements the final boss fight and its multi-phase behavior.

- Responsibilities: Boss phase sequencing; phase-specific attack patterns; win-condition signaling on boss defeat.

- Public Interface:

  - void StartEncounter()

  - event Action OnBossDefeated

  - BossPhaseInfo GetCurrentPhase()

- Internal Classes: BossController (MonoBehaviour), BossPhase (base), Phase1_RangedBarrage, Phase2_SummonMinions, Phase3_Enrage

- Class Hierarchy: Abstract BossPhase (non-MonoBehaviour) with virtual void ExecutePhase(BossController ctx). Derived phases override attack pattern logic. Removing virtual locks the boss into Phase 1's ranged-barrage pattern for the entire fight regardless of health threshold — visibly static difficulty as health drops.

- GOF Pattern: Chain of Responsibility (large) — each BossPhase decides whether to handle the current health threshold or pass control to the next phase in sequence.

- GRASP: Polymorphism (phase-specific attack behavior via override), Low Coupling (boss phases don't know about player internals beyond position/health queries).

- Dependencies: Spawns in the map's BossRoom (Feature 2); damages/reads player via Feature 7; may spawn minions using Feature 3's enemy classes; triggers Feature 7's win-state on defeat.

- Testing Strategy: Unit-test phase-transition thresholds with mock health values; independent test confirms each phase's attack pattern fires without needing a live scene.

- Completion Criteria: All three phases trigger at correct health thresholds with visibly distinct attack patterns, and defeat correctly fires the win-condition event.

- Estimated Effort: Design 11 hrs, Coding 26 hrs, Testing 10 hrs, Documentation 5 hrs.

### Feature 7 — Player Controller & Combat (TL6)

- Purpose: Handles player movement, attacking, and the player's core state machine.

- Responsibilities: Input handling; movement/physics; melee & ranged attack execution; player state transitions; haptic feedback/control implementation and tuning.

- Public Interface:

  - void ApplyDamage(int amount)

  - Vector2 GetPosition()

  - PlayerStats GetStats()

- Internal Classes: PlayerController (MonoBehaviour), PlayerState (base), IdleState, MovingState, AttackState, DashState, PlayerStats, HapticController

- Class Hierarchy: Abstract PlayerState (non-MonoBehaviour) with virtual void Update(PlayerController ctx). Derived states override movement/animation behavior. Removing virtual freezes the player visually in idle animation regardless of actual state (e.g., no dash motion despite input).

- GOF Pattern: State (large) — player behavior is fully determined by current PlayerState object, swapped at runtime.

- GRASP: Controller (PlayerController coordinates input → state), Polymorphism (state-specific behavior via overridden Update).

- Dependencies: Reads room bounds from Feature 2 for movement clamping; damage output is consumed by Feature 3 (enemies) and Feature 6 (boss).

- Testing Strategy: State-transition unit tests (e.g., Idle→Moving on input) independent of scene; play-mode smoke tests for attack hitbox timing and haptic feedback on supported actions.

- Completion Criteria: Player moves, attacks, dashes, and takes damage correctly across all four states with no missed transitions, and required haptic controls provide responsive feedback for supported player actions.

- Estimated Effort: Design 8 hrs, Coding 30 hrs, Testing 9 hrs, Documentation 5 hrs.